# Minutes of Meeting (MoM)

Project: Transaction Monitoring System and Alert Dashboard

## Meeting 1

Date: 30 July 2026

### Attendees

Rohil Singhal

Leela Lahari Vaka

Himaja Chaluvadi

### Agenda

Discuss core dashboard features and project scope.

Identify UI, backend, and deployment requirements.

Finalize initial implementation plan.

### Discussion Points and Decisions Taken

Planned a transaction monitoring dashboard displaying transaction alerts and risk information.

Decided to classify fraud alerts into High, Medium, and Low categories using configurable risk scores.

Discussed implementing transaction alert filtering based on risk rating.

Finalized an alert resolution workflow with Acknowledge, Inspect, and Dismiss actions.

Agreed to include separate dashboard sections for Active Alerts, Dismissed Alerts, and Resolved Alerts.

Discussed building an attractive, user-friendly frontend interface.

Planned integration of Docker, Jenkins, and CI/CD pipelines for deployment and automation.

### Action Items

Implement dashboard UI components.

Develop alert management workflow.

Implement fraud classification and risk scoring.

Set up Docker, Jenkins, and CI/CD pipeline.

### Next Meeting

Date: 05 August 2026

## Meeting 2

Date: 05 August 2026

### Attendees

Rohil Singhal

Leela Lahari Vaka

Himaja Chaluvadi

### Agenda

Review implemented features.

Discuss dashboard improvements.

Plan testing enhancements.

### Discussion Points and Decisions Taken

Reviewed the progress of the transaction monitoring dashboard implementation.

Decided to add a currency filtering option for improved transaction analysis.

Planned to include a pie chart visualization showing alert distribution.

Recommended increasing Mockito-based unit test coverage to improve code quality and reliability.

Agreed to populate the database with approximately 1,000 sample transactions to enable smooth demonstrations and provide a realistic explanation of the system's monitoring and alert generation workflow.

Discussed refining the dashboard UI and improving usability.

Planned to continue integration and testing of remaining modules.

### Action Items

Implement currency filtering functionality.

Add pie chart visualization for alerts.

Increase Mockito test coverage.

Populate the database with around 1,000 sample transactions.

Complete remaining UI improvements and integration testing.

### Next Steps

Complete feature implementation, perform testing, and prepare the application for the next project review.